Peer Review

Mr. Bryce Aird

IFB 299 Team 7

2 George St,

Brisbane City, QLD 4000

Monday, 8th, 2017

Mr. Joshua Seeto

IFB 299 Team 8

2 George St,

Brisbane City, QLD 4000

Dear Mr. Seeto

Thank you for demonstrating your current progress on the IFB 299 Project that is under development.

The development team appeared to be well versed for the demonstration given and performed a commendable tour of the application in its present form, being under progress in the project’s first sprint.

Whilst the work executed was completed to a high standard, not all user stories were completed, which resulted in some acceptance criteria also not being achieved. The exclusion of the search database did make that specific element unpresentable, however the product completed at the end of the sprint period ultimately produced business value.

The project was presented in an acceptable form for stakeholders, aiding them with a simplistic understanding of the project. Our team was happy to see that the website was implemented via Ruby On Rails, as this was the preferred choice of coding language. Furthermore, it was fantastic to hear that no technical difficulties, nor defects were encountered throughout the development process of the project.

The presentation of your project was also clear and coherent, as was your teams ability to answer any questions we had confidently and accurately.

*Page 1 of 2*

Mr. Joshua Seeto

Page 2

May 5, 2017

We suggest that a development team review should take place in order to ascertain the cause of the uncompleted user story, and by extension, the acceptance criteria. Fortunately, there are no other delays for the project. Re-evaluation of the team velocity could be a solution, assuming the work approved was too large a workload to achieve in one sprint for the number of developers. Another plausible solution to the dilemma is to evaluate the notion of hiring more developers. This would be in order to accomplish the entirety of the subsequent and current version of the release plan.

Your development team has illuminated a positive reputation by completing the first sprint as a team, with minimal rescheduling. This expresses that as developers, you work effectively as a team. Additionally, the product was well coded and reacted to commands as was predicted. The completion of the presentable user stories and acceptance criteria displays a solid work ethic.

Overall, the effort demonstrated exhibits an exemplary startto the project. Whilst there are some delays to the project, ultimately the task can still be completed to an excellent standard. Outstanding work group eight.

Sincerely,

Group 7, IFB 299

Fellow development team

*Page 2 of 2*