**Delivery Date Sprint 3: Week 13+ Total Story Points: 11**

In Sprint 3 the inspection, as well as the details and contracts will be completed and usable. This includes the ability to book, view, and allocate staff to inspections will become available. Tenants, property owners and employees will be able to record details, send, receive and view contracts.

**Inspections**

Inspections will be allocated to staff, whilst also having the option for customers to book inspections. The populated inspection list will only be able to be viewed by employees for privacy reasons.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| **S22** | List of inspections | **2** |
| **S07** | Book an inspection | **1** |
| **S15** | Allocate inspections | **2** |
|  | **Story Point Sub-Total:** | **5** |

**Details and contracts**

Contracts and their details will be able to be recorded, sent to property owners and tenants and be able to be sent back to employees as signed or drafted documents. These contacts can only be viewed by participating parties or employees due to privacy concerns.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| **S05** | Record the tenants’ details and contracts | **2** |
| **S14** | Send the contacts to property owner and customers | **1** |
| **S16** | Receive draft/signed contact | **1** |
| **S23** | View a contact | **2** |
|  | **Story Point Sub-Total:** | **6** |