**Release Plan - Release 1                                  Overall Story Points for the Release Plan: 16**

**Delivery Date Sprint 1: Week 9                                                       Total Story Points: 8**

**Provide basic login functionality for the website including; viewing, removing, adding and updating of property details. Implemented login functionality with logins allocated specific rights depending on the user identity. (Extra work, if sprint work is finished earlier than anticipated) Implemented search functionality for the property database in order to make the database convenient to use; this is located at the start of sprint 2.**

**Basic Functionality**

**Users can view, remove, add and update property details depending on the authority of their account identity (E.g. Admin can do all 4, whereas a customer can only view property details).**

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| **S18** | **View Property details** | **2** |
| **S08** | **Remove Property details** | **1** |
| **S06** | **Add property details** | **1** |
| **S19** | **Update property details** | **2** |
|  | **Story Point Sub-Total:** | **6** |

**Login Functionality**

**Account sign-up, creation and the ability to login to a website is available, whilst holding to basic rules (E.g. A valid email needs to be used to sign-up to the website).**

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| **S02** | **Create accounts** | **1** |
| **S04** | **Login to website** | **1** |
|  | **Story Point Sub-Total:** | **2** |

**Delivery Date Sprint 2: Week 13                                                     Total Story Points: 8**

**In the occurrence that the search functionality could not be added to sprint 1, it will be commenced in sprint 2.**

**Search Functionality**

**Effective search functionality for the property database has been implemented, including keyword searches and filters.**

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| **S24** | **Search for a property** | **8** |
|  | **Story Point Sub-Total:** | **8** |

**Release Plan - Release 2                                  Overall Story Points for the Release Plan: 11**

**Tenants, property owners and employees will be able to record details, send, receive and view contracts. The ability to book, view, and allocate staff to inspections will become available.**

**Details and contracts**

**Contracts and their details will be able to be recorded, sent to property owners and tenants and be able to be sent back to employees as signed or drafted documents. These contacts can only be viewed by participating parties or employees due to privacy concerns.**

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| **S05** | **Record the tenants’ details and contracts** | **2** |
| **S14** | **Send the contacts to property owner and customers** | **1** |
| **S16** | **Receive draft/signed contact** | **1** |
| **S23** | **View a contact** | **2** |
|  | **Story Point Sub-Total:** | **6** |

**Inspections**

**Inspections will be allocated to staff, whilst also having the option for customers to book inspections. The populated inspection list will only be able to be viewed by employees for privacy reasons.**

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| **S22** | **List of inspections** | **2** |
| **S07** | **Book an inspection** | **1** |
| **S15** | **Allocate inspections** | **2** |
|  | **Story Point Sub-Total:** | **5** |