**Sprint 1**

**Total Story Points: 8                                                                                                     Total Hours: 34**

**Current Velocity: 8**

**Story 18: View Property Details**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T01** | **Construct database** | **2** |  |
| **T02** | **Populate dummy data into database** | **2** |  |
| **T03** | **Write test cases** | **2** |  |
| **T04** | **Retrieve dummy data** | **1** |  |
| **T05** | **Verify story** | **1** |  |
|  | **Story Points: 2                                                                                      Total Hours:** | **8** |  |

**Story 08: Remove Property Details**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T06** | **Write delete code** | **1** |  |
| **T07** | **Write test cases** | **2** |  |
| **T08** | **Check data on database** | **1** |  |
| **T09** | **Verify story** | **1** |  |
|  | **Story Points: 1                                                                                     Total Hours:** | **5** |  |

**Story 06: Add Property Details**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T10** | **Write add code** | **1** |  |
| **T11** | **Write test cases** | **2** |  |
| **T12** | **Check data on database** | **1** |  |
| **T13** | **Verify Story** | **1** |  |
|  | **Story Points: 1                                                                                     Total Hours:** | **5** |  |

**Story 19: Update Property Details**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T14** | **Write update code** | **2** |  |
| **T15** | **Write test cases** | **2** |  |
| **T16** | **Check data on database** | **1** |  |
| **T17** | **Verify story** | **1** |  |
|  | **Story Points: 2                                                                                  Total Hours:** | **6** |  |

**Story 02: Create Account**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T18** | **Create user database** | **1** |  |
| **T19** | **Write code for user registration** | **1** |  |
| **T20** | **Write test cases** | **2** |  |
| **T21** | **Verify Story** | **1** |  |
|  | **Story Points: 1                                                                                     Total Hours:** | **5** |  |

**Story 04: Login to Website**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T22** | **Write code to differentiate user types and make different user authority** | **2** |  |
| **T23** | **Write test cases** | **2** |  |
| **T24** | **Verify Story** | **1** |  |
|  | **Story Points: 1                                                                                    Total Hours:** | **5** |  |