**Sprint 2**

**Total Story Points: 8                                                                                                     Total Hours: 30**

**Current Velocity: 8**

**Story 24: Search for a Property**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T01** | **Create search fields** | **5** | **4** |
| **T02** | **Write search code** | **10** | **9** |
| **T03** | **Seed database** | **5** | **4** |
| **T04** | **Write test cases** | **6** | **5** |
| **T05** | **Perform testing and enhance** | **3** | **2** |
| **T06** | **Verify story** | **1** | **1** |
|  | **Story Points: 8                                                                                 Total Hours:** | **30** | **25** |